Managers Report for Wavecrest Board Meeting.9/20/2013

Completed Projects:

Buildings:

- Build out to the pump room floor.

- Repairs to numerous electrical issues and lighting through the resort, including main fire system, landscape lighting and property lighting.

- Repairs A102 door frame and trim and repairs to B210.

- Termite damage repairs to C208.

- Plumbing repair to resolve issue with too hot of water mixing with the cold water for B building.

- Repairs at the entry of Resort, painting, etc.

- Repairs to office, shop and mail room.

- Golf cart addition for maintenance, grounds and security use. Repairs and maintenance.

- Concrete work and fill to pathway off of shop to run new irrigation system.

Grounds:

- Removal of invasive weeds in court yard and throughout Resort, as well as major clearing and pruning.

- Replaced a sprinkler valves front of the B building and several other irrigation repairs.

- Repair to broken irrigation line and install of irrigation to area next to shop and front flower bed.

- Coconut tree 6 month pruning.

- Flossie preparation and clean up.

Wastewater treatment plant:

- Projects to existing structures and build out of an awning for weather protection.

- WWTP yearly system clean out and maintenance, including pumping of all tanks and manual clean.

- Work on generator for lift station plus additional repairs. New belts to pumps.

Swimming Pool and Cabana:

- Pool pump repair with new gasket.

- Order of the Cabaña committee plans to upgrade the cabana with new paint, new lighting and new lounge chairs for pool and ocean area.

Safety and Education:

CPR classes and New State requirements to certify Security Staff.

.                                   Scheduled Maintenance:

- County required Backflow test for water system main.

- Cabana committee plans for the repairs / upgrading the cabana, with new paint, new lights, etc.

- Privacy Slats for eastern portion of tennis courts and front of WWTP.

- Awaiting State approval for clean out of the drainage canal, rain water corridor channel/ditch.

- Solar Project second phase.

- Sub metering.

- Solar project phase one, utilizing 2 additional reserved permits to add more capacity to our solar ability.